ARCHITECTURE VISION

CRM Webinar Management

Webinar-first MVP berbasis Go untuk salesperson

| Dokumen | Keterangan |
| --- | --- |
| Audience | Product, engineering, sales operations, dan leadership |
| Primary user | Salesperson |
| Active scope | Booking, reminder, attendance, dan follow-up |
| Backend | Go modular monolith: crm-api + crm-worker + PostgreSQL |
| Version | 0.3 - 3 September 2026 |

Keputusan utama: Voucher management, payment integration, subscription activation, school/BOS opportunity, dan commission dipindahkan ke post-MVP.

MVP selesai ketika salesperson dapat mempublikasikan webinar, menerima booking, mengirim reminder, mencatat attendance, dan menyelesaikan follow-up.

# 1. Executive Direction

North star: Satu workspace webinar untuk pekerjaan salesperson, dari publish session sampai follow-up peserta.

Platform AI pendidikan dan billing tetap berjalan terpisah. Webinar-first MVP tidak membutuhkan payment, provisioning, atau voucher untuk memberikan nilai kepada tim sales.

## 1.1 Outcome MVP

- Salesperson membuat dan membagikan webinar dari satu workspace.

- Calon client memilih session yang tersedia melalui public booking page.

- Capacity, duplicate registration, cancel, dan reschedule ditangani konsisten.

- Confirmation, reminder, attendance, dan follow-up memiliki status yang terlihat.

- Data attendance siap menjadi future hook tanpa membangun voucher sekarang.

## 1.2 Scope boundary

| Termasuk MVP | Dipending ke post-MVP |
| --- | --- |
| Webinar event dan session | Voucher lifecycle dan redemption |
| Public booking dan capacity | Checkout, payment, invoice, refund |
| Confirmation dan reminder | Subscription activation dan provisioning |
| Attendance manual/CSV | School opportunity dan dana BOS |
| Participant export dan follow-up | Commission dan revenue attribution |

# 2. Users and Webinar Journey

| Persona | MVP responsibility |
| --- | --- |
| Salesperson | Create/publish session, invite participant, monitor attendance, follow-up |
| Sales manager | Team visibility, owner reassignment, attendance/follow-up reporting |
| Marketing/host | Prepare webinar topic, content, host, and meeting link |
| CRM admin | Role, template, configuration, and audit access |
| Calon client | Book, cancel, or reschedule through a secure public flow |

## 2.1 Main journey

- Salesperson creates a webinar event and publishes one or more sessions.

- Calon client opens the public page and chooses an available session.

- CRM performs atomic capacity and duplicate checks, then confirms booking.

- Worker sends confirmation and scheduled reminders.

- Salesperson records attendance manually or through CSV import.

- CRM presents attended/no-show participants for follow-up.

- Salesperson records follow-up status, note, due date, and outcome.

## 2.2 State model

| Object | State |
| --- | --- |
| Session | draft -> published -> full/completed; published/full -> cancelled |
| Registration | confirmed -> attended/no_show/cancelled/rescheduled |
| Notification | pending -> sent/failed/cancelled |
| Follow-up | not_started -> planned -> contacted -> closed |

# 3. System Boundaries

| Context | Owner | MVP responsibility |
| --- | --- | --- |
| Webinar | CRM | Event, session, host, capacity, meeting URL, status |
| Registration | CRM | Participant, booking, cancel, reschedule |
| Attendance | CRM | Attended/no-show, source, actor, correction audit |
| Follow-up | CRM | Owner, task, due date, note, outcome |
| Notification | CRM | Confirmation/reminder job and delivery status |
| Identity/learning | Existing platform | Outside MVP; user, organization, entitlement, learning access |
| Billing/payment | Existing billing | Outside MVP; invoice, payment, settlement, refund |

Guardrail: Booking dan attendance tidak memanggil platform pendidikan atau payment system. Tidak ada shared database.

## 3.1 Logical architecture

| Go CRM | External dependency | Post-MVP only |
| --- | --- | --- |
| Sales workspace Public booking Webinar/session Registration Attendance Follow-up | PostgreSQL Notification provider External meeting link | Voucher Payment/billing integration Platform provisioning School/BOS pipeline Commission |

# 4. Domain and Data

| Entity | Purpose | Key invariant |
| --- | --- | --- |
| webinar_event | Reusable webinar topic/template | Owns one or more sessions |
| webinar_session | Concrete schedule and capacity | Only published sessions accept booking |
| participant | Minimum contact data | Normalized channel identifier |
| webinar_registration | Participant booking | No duplicate active registration per policy |
| attendance_record | Attended/no-show result | Correction is audited |
| notification_job | Confirmation/reminder delivery | Claimed idempotently by worker |
| follow_up_task | Sales action after webinar | Owned and status-tracked |
| audit_log | Sensitive change trace | Append-only operational history |

## 4.1 Capacity transaction

Capacity check, registration insert, confirmation job, and audit record are committed atomically. Concurrent requests cannot exceed available seats. Reschedule reserves the target before releasing the original seat.

## 4.2 Future-compatible data

- Use stable registration_id and participant_id.

- Store salesperson_id, source, and optional campaign_reference.

- Keep attendance source and timestamp auditable.

- Do not create voucher, payment, opportunity, or commission tables yet.

# 5. API and Background Work

| Endpoint | Purpose |
| --- | --- |
| GET /v1/public/webinars/{token} | Show published sessions and availability |
| POST /v1/public/webinars/{token}/registrations | Create booking with capacity/duplicate checks |
| POST /v1/public/registrations/{token}/cancel | Cancel a registration and pending reminders |
| POST /v1/public/registrations/{token}/reschedule | Atomically move booking to another session |
| POST /v1/webinar-registrations/{id}/attendance | Record or correct attendance |
| POST /v1/webinar-sessions/{id}/attendance-imports | Preview and commit CSV attendance |
| POST /v1/webinar-registrations/{id}/follow-ups | Create salesperson follow-up |
| GET /v1/webinar-sessions/{id}/export.csv | Export participant list |

## 5.1 Worker jobs

- Confirmation and reminder delivery run outside the booking request.

- PostgreSQL job rows use locking/lease, bounded concurrency, and retry budget.

- Cancellation removes pending reminders idempotently.

- Booking remains valid when notification delivery temporarily fails.

- Outbound webhook is optional and added only when a real consumer exists.

# 6. Go Implementation

| Layer | Go layout | Responsibility |
| --- | --- | --- |
| Process | cmd/crm-api | Internal API and public booking |
| Process | cmd/crm-worker | Confirmation, reminder, retry, cleanup |
| Domain | internal/webinar | Event, session, publish, cancel, capacity |
| Domain | internal/registration | Booking, duplicate, cancel, reschedule |
| Domain | internal/attendance | Manual/CSV attendance and correction |
| Domain | internal/followup | Task, owner, status, note, outcome |
| Adapter | persistence/notification | PostgreSQL and notification provider |

## 6.1 Runtime rules

- Use net/http or a thin router; avoid a heavy framework without team need.

- Propagate context.Context to queries and outbound calls.

- All goroutines have cancellation, owner, and concurrency bounds.

- Never call external providers inside a database transaction.

- Support structured logs, metrics, health checks, and graceful shutdown.

- Do not add a message broker or microservices for the MVP.

# 7. Security, Reliability, and Testing

| Area | MVP control |
| --- | --- |
| Internal auth | SSO/OIDC when available, RBAC, team scope |
| Public token | Opaque random token; no sequential database ID |
| Booking abuse | Validation, payload limit, rate limit, honeypot/CAPTCHA if needed |
| Sensitive links | Hash management token; redact meeting URL and PII from logs |
| Capacity | Transaction + locking/constraint + concurrency tests |
| Reminder | Durable job, retry budget, failure visibility |
| Attendance | Preview CSV, row errors, audit correction |

## 7.1 Test strategy

- Unit: state transition, duplicate policy, reminder schedule, attendance correction.

- Integration: capacity locking, reschedule transaction, unique constraint, job claiming.

- API: auth/team scope, public token, validation, rate limit, stable error code.

- Worker: retry, cancellation, lease expiry, and duplicate execution.

- End-to-end: publish -> booking -> reminder -> attendance -> follow-up.

# 8. Delivery Roadmap

| Phase | Outcome |
| --- | --- |
| 0. Scope + foundation | Policy decisions, Go skeleton, migration, CI, OpenAPI |
| 1. Webinar/session | Auth, event/session CRUD, publish/cancel, dashboard |
| 2. Public booking | Capacity, duplicate, confirmation state, cancel/reschedule |
| 3. Operate webinar | Worker, reminders, attendance, follow-up, export |
| 4. Hardening | Concurrency/load tests, runbooks, retention, end-to-end validation |
| Post-MVP | Provider callback, webhook, voucher, payment, school/BOS, commission |

## 8.1 Decisions to lock

- One public page with multiple sessions or one link per session.

- Required booking fields and duplicate identifier.

- Initial notification channel and reminder schedule.

- Manual only or manual plus CSV attendance.

- Self-service reschedule deadline.

- Team visibility and participant retention policy.

## 8.2 Definition of done

- No overbooking or duplicate registration under concurrent requests.

- Confirmation/reminder status and failure are visible.

- Attendance correction and owner reassignment are auditable.

- Salesperson can finish follow-up and export participants.

- No runtime dependency on voucher, payment, billing, subscription, or provisioning.

Recommended next step: Lock booking fields, duplicate policy, notification channel, attendance method, and team scope before implementation starts.